More Tea Navigational Robot Timeline

Linorobot2-led learning, Frentzen workshop and system integration

Purpose: provide a realistic, role-specific schedule that protects assessment periods and gives the software team enough time to learn Linorobot2 before adapting it to More Tea.

# Project basis

| Protected time | Workshop window | Technical baseline |
| --- | --- | --- |
| No project work in W6, W7, W12, W13 or the 3–4 revision/exam weeks. | Workshop starts in W9 window | Jetson Orin Nano 8 GB, RPLIDAR S2, an IMU, wheel encoders and a four-channel encoder motor board, TOUCHSCREEN, 12V Batter, Power Bank |

# Software and Hardware Involved

Software

- Ubuntu Linux – operating system used for robot development and deployment.

- ROS 2 Humble – runs on the physical robot.

- ROS 2 Jazzy – used by members for learning and development.

- C++ and Python – programming languages used for ROS 2 packages.

- Linorobot2 – main framework for the mobile robot.

- micro-ROS – connects the ESP32 motor controller to ROS 2.

- Nav2 – autonomous navigation and obstacle avoidance.

- SLAM Toolbox – creates maps of the environment.

- RViz2 – displays the robot, LiDAR data, maps and navigation status.

- Gazebo – tests the robot in simulation before physical deployment.

- ros2_control – manages the motors, encoders and robotic arm controllers.

- TF2 – manages the positions of the robot’s sensors and components.

- URDF/Xacro – describes the robot’s physical structure in ROS 2.

- MoveIt 2 – controls and plans movements for the robotic arm.

- OpenCV – supports object detection for manipulation.

- Git and GitHub – software version control and project documentation.

Hardware

- Onboard computer – runs ROS 2, Linorobot2, Nav2 and MoveIt 2.

- Custom ESP32 PCB – runs micro-ROS and handles real-time motor control.

- 12 V DC geared motors with encoders – move the robot and provide wheel-position feedback.

- Motor drivers – control the speed and direction of the DC motors.

- LiDAR – provides distance measurements for mapping and navigation.

- IMU – measures the robot’s orientation and movement.

- 10-inch touchscreen – provides the user interface and robot status.

- Robotic arm and gripper – performs manipulation tasks.

- Camera or depth camera – identifies and locates objects for the robotic arm.

- Battery and power-distribution system – supplies power to the robot.

- Emergency-stop system – immediately disables robot movement.

- Mobile chassis and wheels – form the robot’s physical base.

# 1. Semester timeline: W4 to recess workshop

| Week | Status | Work Planned |
| --- | --- | --- |
| W4 | Active | Assign role-specific tracks. Software members set up Ubuntu 24.04, ROS 2 Jazzy, Docker, Git and a Linorobot2 Jazzy workspace. Hardware members inventory the Jetson, motor board, encoders, S2 lidar, IMU, emergency stop and wiring; mechanical members record dimensions for CAD and URDF. |
| W5 | Active | Run Linorobot2 in simulation. Learn its packages, launch files, URDF/Xacro, teleoperation, /cmd_vel, /scan, /odom and TF tree. Separately bench-check one motor/encoder channel with the robot raised; do not approve the final motor board until its current limits are confirmed. |
| W6 | Meeting | Due to the upcoming quiz week, there meeting will be held on the progression of work. Members should try to integrate a simple map with linorobot2 |
| W7 (quiz week) | Low Active | Due to the upcoming quiz week, no serious work should be done. Members should try to integrate a simple map with linorobot2. Guide the linorobot2 through a click based map. As a beginning of the tour guide robot |
| RECESS WEEK | Active | Members should make significant progress on their journey in learning ros2 and in linorobo2. They should know the components required in linorobot2 such as Kinematics Configurations, URDF & Xacro Modeling, SLAM, Nav2 Stack, ROS2 Architecture & DevOps for Robotics |
| W8 | No work | Quiz week. The workshop is paused. No More Tea project work, meeting, setup task or deliverable. |
| W9 | Weekend workshop | Weekend: Prof. Frentzen’s workshop Part 2 concludes with physical bring-up, encoder direction, S2 scan, IMU data, TF/odometry checks, teleoperation and a guided mapping attempt. |
| W10 | Active | Members should start working on navigating more tea around garage. A simple map of garage should be created to be placed on the touchscreen where more tea will move to. |
| W11 | Active | Members should start working on navigating more tea around garage. A simple map of garage should be created to be placed on the touchscreen where more tea will move to. |
| Weeks 12–13 | Freeze | NO PROJECT WORK — PROTECTED ACADEMIC PERIOD. |
| Examination period | Freeze | NO PROJECT WORK for the full 3–4 weeks. |
| Winter holiday November: 01/11- 15/11 |  | Teams must start working on ensuring more tea is able to be directed around garage through its touchscreen for navigation Those working in manipulation must be able to get the arm working should be able to be interfaced with a camera which will allow it to detect the physical button and the door. |
| Winter holiday November: 16/11-30/11 |  | Teams must show progression ensuring more tea is able to be directed around garage through its touchscreen for navigation Those working in manipulation must show progress that the arm working should be able to be interfaced with a camera which will allow it to detect the physical button and the door. |
| Winter holiday December: 1/12-15/12 |  | More Tea should be able to run its first iteration in garage. |
| Winter holiday November: 16/12-31/12 |  | More Tea will be worked on further to improve its functionality and ensure that it can perform its functions properly. Performing its 3 functions should start showing successful iteration. |
| January: 1/1- 15/1 |  | More Tea will be worked on further to improve its functionality and ensure that it can perform its functions properly |
| January 16/1 – 31/1 |  | More Tea will be worked on further to improve its functionality and ensure that it can perform its functions properly |
| February 1/2 - 15/2 |  | More Tea should be able to be run successfully and be displayed to members in Garage@EEE for GIP presentation |

## Extension gate

Image recognition and manipulation begin only after navigation passes its acceptance run. Perception may select or confirm targets, but Nav2 and the independent stop layers remain responsible for safe base motion.

# Specific skills and handoffs

There is no shared beginner track for everyone. Each member follows either hardware basics or software basics, followed by the specialist path below.

| Assigned role | Required learning path | Owned outputs |
| --- | --- | --- |
| Linorobot2 / ROS 2 navigation | Software basics; Linux; Git; ROS 2 nodes, topics, services and actions; launch files; TF; URDF/ Xacro; teleop; SLAM Toolbox; AMCL; Nav2. | Linorobot2 workspace, launch/config files, map workflow and navigation logs. |
| Motor and encoder interface | Software plus hardware basics; C++; serial protocol; ros2_control; diff_drive_controller; encoder scaling; command watchdogs and diagnostics. | USB motor-and-encoder adapter or hardware interface, joint states, odometry inputs and stop-on-timeout behaviour. |
| Lidar, IMU and localization | Software basics; serial/USB drivers; LaserScan; IMU calibration; robot localization; QoS; timestamps; frame conventions and rosbag testing. | Stable /scan and IMU topics, EKF configuration, measured transforms and sensor diagnostics. |
| Electrical and safety | Hardware basics; motor current; driver limits; power distribution; fusing; grounding; USB reliability; emergency stop and bumpers. | Approved power/wiring plan, labelled connections and electrical/fault test evidence. |
| Mechanical and robot model | Hardware basics; Fusion 360; sensor mounting; wheel geometry; centre of gravity; service access; collision footprint; URDF dimensions. | CAD, mounting drawings, measured wheel/track values, sensor poses and collision footprint. |
| Navigation testing and tuning | Software basics; test design; rosbag; Nav2 costmaps; controller tuning; localization checks; fault injection and result logging. | Route tests, stop-distance record, navigation metrics, issue log and acceptance evidence. |
| Perception and manipulation — later | Advanced software; camera calibration; lightweight recognition; target frames; manipulation planning and base/arm coordination. | One bounded feature added only after the navigation acceptance gate passes. |
| Microcontroller and micro-ROS — foundation | ESP32 programming; C/C++; motor-driver control; PWM; encoder reading; PID speed control; micro-ROS communication; receiving /cmd_vel; publishing encoder and sensor feedback. | A working ESP32 micro-ROS controller that receives movement commands from Linorobot2, controls the motors safely and returns encoder feedback to ROS 2. |

# 5. Readiness gates and workshop outcome

The workshop is complete after the W9 weekend when its checklist and unresolved issues are handed to the implementation owners. Project readiness still requires the technical evidence below.

| Gate | Required evidence |
| --- | --- |
| Workshop handoff | Recess Part 1 and W9-weekend Part 2 are completed; W8 remains untouched; role-specific notes, setup checks, faults and the W10 backlog are recorded. |
| Environment | A second member can build and launch the pinned ROS 2 Jazzy/Linorobot2 environment from written instructions. |
| Motor control | Four wheel directions and encoder signs are correct. Zero command, stale command, serial loss and node shutdown stop the base safely. |
| Odometry and TF | Wheel parameters are measured, IMU yaw rate is fused appropriately, odometry is stable and there is one valid map → odom → base_link chain. |
| Mapping and localization | The S2 produces a stable scan; SLAM Toolbox creates a usable map; AMCL relocalizes the robot on the saved map after a clean restart. |
| Navigation | Nav2 completes at least 20 representative goals while handling moved obstacles, narrow routes and blocked goals at conservative speed. |
| Safety | Physical emergency stop, motor watchdog, collision monitor and bumper response are verified. Autonomous motion is blocked when required sensor or transform health is missing. |
| Handoff package | CAD, URDF, wiring, BOM, source/version record, launch steps, maps, configuration, test results, recovery instructions and known faults are current. |

## Completion decision

If a gate fails, keep the robot at bench or low-speed supervised testing, remove optional features and repeat the failed test. Do not begin manipulation or image-recognition integration to compensate for unfinished navigation.