Talking Robot Project Timeline

Moving Pet Bot and Stationary Desk Buddy

# Project basis

| Protected time | Moving Pet Bot | Stationary Desk Buddy |
| --- | --- | --- |
| No meetings, builds, tests or deadlines in W6–W8, recess week, W12–W13 or the 3–4 exam weeks. | Four DC motors, two ultrasonic sensors and two IR edge sensors. Driver capacity is chosen after motor voltage and stall-current checks. | Stationary microphone, speaker, display and local LLM/RAG system, with optional expressive servo movement and no drive-motor workstream. |

Skills are role-specific: each member follows either hardware basics or software basics, followed by     the specialist path required for the assigned robot.

# Contents

| Section | Topic | Page |
| --- | --- | --- |
| 1 | Semester timeline: W4 to recess | 2 |
| 2 | Semester timeline: W8 to exam weeks | 3 |
| 3 | Winter-holiday integration plan | 4 |
| 4 | Role-specific skills and handoffs | 5 |
| 5 | Readiness gates and test evidence | 6 |

# Semester timeline: W4 to recess

The first two working weeks establish safe, isolated subsystem proof. W6, W7 and recess week remain completely clear.

| Period | Status | Talking Robot |
| --- | --- | --- |
| W4 | Active | Confirm the 4-motor / 2-ultrasonic / 2-IR architecture. Measure motor voltage and stall current before choosing driver capacity. Assign ESP32, power, CAD and voice/LLM owners. Draft wiring and safe-stop behaviour. |
| W5 | Active | Those assigned their task should start learning each role that they are assigned to and should know the basics |
| W6 | NO WORK | Quiz week. Pet Bot meeting update will be done through texting of what they have done and learnt, coding, CAD, wiring, purchasing deadline or testing. |
| W7 | NO WORK | Due to the upcoming quiz week, no serious work should be done. Members should try to plan out what they should be doing in the recess week. |
| Recess | NO WORK | Members should start working on their assigned roles LLM should start working on interfacing it with garage@eee website |
| W8 | No work | Quiz week. The workshop is paused. No More Tea project work, meeting, setup task or deliverable. |
| W9 | Low work | Resume with a documented safety check. Assemble and drive the four-motor base at low speed. Mount the two ultrasonic and two IR sensors. Implement non-blocking ESP32 sensor and motor states; keep tests tethered or in a controlled area. |
| W10 | Low work | Calibrate both IR edge sensors and alternate the two ultrasonic triggers to reduce crosstalk. Add stop, turn and obstacle-response logic. Validate the Pi-to-ESP32 protocol. Restrict reverse motion because two front/downward IR sensors do not monitor the rear edge. |
| W11 | Low work | Integrate voice/interaction commands with the ESP32 movement layer. The LLM may request movement but cannot bypass emergency-stop or edge logic. Complete a short repeatability run, record current/thermal observations, freeze interfaces and list known faults. |
| Weeks 12–13 | Low work | Robot must have each function fully integrated to ensure that it can move autonomously with its hardware and software integrated together |
| Examination period | No work | Coursework protection. No Pet Bot work, meetings or deadline. |
| Winter holiday November: 01/11- 15/11 | Active | Members should start |
| Winter holiday November: 16/11-30/11 | Active | Robot must have each function fully integrated to ensure that it can move autonomously with its hardware and software integrated together |
| Winter holiday December: 1/12-15/12 |  | Robot must have each function fully integrated to ensure that it can move autonomously with its hardware and software integrated together |
| Winter holiday November: 16/12-31/12 |  | Robot must have each function fully integrated to ensure that it can move autonomously with its hardware and software integrated together |
| January: 1/1- 15/1 |  |  |
| January 16/1 – 31/1 |  |  |
| February 1/2 - 15/2 |  | Robo will be be presented to Garage@EEE. Must be able to perform functions stated in the criteria |