TALKING ROBOT

Job Profiles and Weekly Responsibilities

Moving Pet Bot and Stationary Desk Buddy

Garage@EEE Enhancements

September 2026

# Contents

Each member is assigned one primary profile. The shared LLM, Voice and RAG profile serves both robots; the remaining profiles own the hardware or platform-specific integration.

| Job profile | Page |
| --- | --- |
| Shared LLM, Voice and RAG Developer | 3 |
| Pet Bot ESP32 and Movement Controls Developer | 4 |
| Pet Bot Electronics and PCB Designer | 5 |
| Pet Bot Mechanical Designer | 6 |
| Pet Bot Computer Vision Developer | 7 |
| Desk Buddy Electronics and Interaction Developer | 8 |
| Desk Buddy Mechanical Designer | 9 |
| Integration, Testing and Documentation | 10 |

Protected periods

No Talking Robot work, meetings or deliverables are assigned during W6, W7, recess week, W8, W12, W13 or the examination period.

# 1. Shared LLM, Voice and RAG Developer

Assigned to: Moving Pet Bot and Stationary Desk Buddy

Develop one shared voice-assistant system for both robots. The core software covers microphone input, speech recognition, Garage@EEE knowledge retrieval, the lightweight local LLM, speech synthesis and speaker output.

## Weekly responsibilities

| Period | Assigned task |
| --- | --- |
| W4 | Define the shared microphone to speech recognition to RAG/LLM to speech synthesis to speaker architecture. |
| W5 | Test speech recognition, the lightweight local LLM and speech output as separate components. |
| W9 | Integrate the complete spoken-interaction loop and connect the approved Garage@EEE knowledge base. |
| W10 | Add grounded answers, source retrieval, unsupported-question fallback, response logging and latency checks. |
| W11 | Run the same 10-question spoken evaluation on both robots and freeze the shared software interface. |
| Protected periods | No project work in W6, W7, recess week, W8, W12, W13 or during examinations. |
| Winter | Deploy and optimise the shared LLM system on both robot platforms. Complete restart and repeatability tests. |

# 2. Pet Bot ESP32 and Movement Controls Developer

Assigned to: Moving Pet Bot

Own the real-time movement and safety behaviour of the Pet Bot. This role controls the four DC motors, two ultrasonic sensors and two downward-facing IR sensors through the ESP32.

## Weekly responsibilities

| Period | Assigned task |
| --- | --- |
| W4 | Define the ESP32 pin map, motor commands, sensor inputs, heartbeat and emergency-stop behaviour. |
| W5 | Bench-test one DC motor, one encoder, one ultrasonic sensor and one IR sensor. Test Raspberry Pi-to-ESP32 communication. |
| W9 | Integrate all four motors, two ultrasonic sensors and two IR sensors using non-blocking ESP32 firmware. |
| W10 | Calibrate the sensors and implement stop, turn, obstacle-response and table-edge behaviour. |
| W11 | Connect approved LLM movement requests to the ESP32 while keeping all safety decisions independent of the LLM. |
| Protected periods | No project work in W6, W7, recess week, W8, W12, W13 or during examinations. |
| Winter | Tune motor control, improve communication reliability and complete repeated edge, obstacle and emergency-stop tests. |

# 3. Pet Bot Electronics and PCB Designer

Assigned to: Moving Pet Bot

Design and verify the Pet Bot's electrical system. This includes motor-driver selection, power distribution, protection, the ESP32 interface, connectors and safe wiring.

## Weekly responsibilities

| Period | Assigned task |
| --- | --- |
| W4 | Measure motor voltage and stall current. Select suitable motor drivers, wiring, connectors and circuit protection. |
| W5 | Bench-test one motor-driver channel, the regulated power rails and the emergency-stop circuit. |
| W9 | Assemble the complete power system, motor drivers, ESP32 PCB and labelled wiring harness. |
| W10 | Measure current draw, voltage stability and motor-driver temperature while all four motors operate. |
| W11 | Correct electrical faults, label all connections and freeze the electrical interfaces for the protected period. |
| Protected periods | No project work in W6, W7, recess week, W8, W12, W13 or during examinations. |
| Winter | Complete the final PCB or wiring system, bill of materials, power diagram and electrical test record. |

# 4. Pet Bot Mechanical Designer

Assigned to: Moving Pet Bot

Design the mobile chassis and enclosure around the confirmed components. The design must protect sensor sightlines, provide service access and keep the robot stable on a tabletop.

PCB Required for Pet Bot:

- Will take in 12v as main power supply

- Need to convert 12v to 6v for dc motor

- Will have 4 ports for dc encoder motor

- Will have esp32s3 mounted on it

- Will have PCA9685 mounted on it to expand multiple 12-bit pulse width modulation

- Will have 74hc595 to expand one GPIO pin for multiple output devices like led

- Will have 74hc165 for multiple input devices

Only for raspberry PI

- Needs to convert 12v to 5.1v5a for raspberry pi

- Use this IC chip

  - LM22677

  - https://www.ti.com/product/LM22677

## Weekly responsibilities

| Period | Assigned task |
| --- | --- |
| W4 | Measure the motors, wheels, sensors, camera, electronics and enclosure components. |
| W5 | Create the first Fusion 360 chassis and internal packaging model. |
| W9 | Assemble the chassis and mount the four motors, two ultrasonic sensors and two IR sensors. |
| W10 | Improve sensor angles, cable restraint, component access and the centre of gravity. |
| W11 | Complete the enclosure fit check and freeze the major mechanical dimensions. |
| Protected periods | No project work in W6, W7, recess week, W8, W12, W13 or during examinations. |
| Winter | Fabricate and assemble the final chassis. Prepare drawings, print settings and assembly instructions. |

# 5. Pet Bot Computer Vision Developer

Assigned to: Moving Pet Bot

Develop a lightweight single-camera perception system for the Raspberry Pi. The system supports approved person detection, recognition and tracking without bypassing movement safety.

## Weekly responsibilities

| Period | Assigned task |
| --- | --- |
| W4 | Define the required person-detection, recognition and tracking behaviour, including clear failure states. |
| W5 | Test the single-lens camera and a lightweight OpenCV detection program. |
| W9 | Integrate the camera stream and basic person detection on the Raspberry Pi. |
| W10 | Add recognition or tracking for approved members and produce only bounded direction requests. |
| W11 | Test recognition accuracy, lighting performance, response speed and safe behaviour when the target is lost. |
| Protected periods | No project work in W6, W7, recess week, W8, W12, W13 or during examinations. |
| Winter | Optimise the vision system and integrate it with safe Pet Bot body rotation or following behaviour. |

# 6. Desk Buddy Electronics and Interaction Developer

Assigned to: Stationary Desk Buddy

Integrate the physical interaction devices used by the Desk Buddy. The role covers audio, display, controls, power and any optional expressive servo mechanism.

## Weekly responsibilities

| Period | Assigned task |
| --- | --- |
| W4 | Define the microphone, speaker, display, buttons, power system and optional servo requirements. |
| W5 | Test the microphone, speaker, display and one optional servo independently. |
| W9 | Connect the display and expression states to the shared LLM software. |
| W10 | Tune microphone input, speaker volume, display states and safe servo limits. |
| W11 | Test the complete interaction hardware, startup behaviour and recovery after a device or software failure. |
| Protected periods | No project work in W6, W7, recess week, W8, W12, W13 or during examinations. |
| Winter | Complete the final electronics, wiring, controls and hardware documentation. |

# 7. Desk Buddy Mechanical Designer

Assigned to: Stationary Desk Buddy

Design a practical stationary enclosure that positions the display and audio devices correctly while allowing ventilation, cable routing and maintenance access.

## Weekly responsibilities

| Period | Assigned task |
| --- | --- |
| W4 | Measure the display, microphone, speakers, electronics and optional servo mechanism. |
| W5 | Create the first Fusion 360 enclosure and internal component layout. |
| W9 | Produce and assemble the first physical enclosure prototype. |
| W10 | Improve display alignment, speaker openings, ventilation, cable routing and maintenance access. |
| W11 | Complete the enclosure fit check and freeze the major mechanical dimensions. |
| Protected periods | No project work in W6, W7, recess week, W8, W12, W13 or during examinations. |
| Winter | Fabricate the final enclosure and prepare drawings, print settings and assembly instructions. |

# 8. Integration, Testing and Documentation

Assigned to: Moving Pet Bot and Stationary Desk Buddy

Coordinate the interfaces between members and maintain the evidence needed to reproduce each robot. This role records test results but does not replace the technical owner of a failed subsystem.

## Weekly responsibilities

| Period | Assigned task |
| --- | --- |
| W4 | Define the acceptance criteria, test-record format, repository structure and documentation requirements. |
| W5 | Record the subsystem tests and confirm that every hardware and software interface has an owner. |
| W9 | Coordinate controlled subsystem integration and maintain the shared fault and decision log. |
| W10 | Conduct voice, movement, sensor, display, communication and safety tests with the relevant owners. |
| W11 | Run the acceptance checks, record unresolved faults and freeze the semester baseline. |
| Protected periods | No project work in W6, W7, recess week, W8, W12, W13 or during examinations. |
| Winter | Complete repeatability testing, setup instructions, troubleshooting records and final demonstrations. |